BOI SERVICE CENTER: ENTERPRISE INTAKE, TRIAGE, PROJECT CENTER, PROCESS LIBRARY & COMPENDIUM

Comprehensive Implementation Plan & Engineering Architecture Specification

| Document Status: | Draft / Pending Review |
| --- | --- |
| Lead Author: | BOI Engineering Team |
| Publication Date: | October 2026 |
| Document Version: | 1.0 |

## Table of Contents

Right-click and select 'Update Field' to populate the table of contents.

# 1. Executive Summary & System Overview

## 1.1 Purpose and Strategic Objective

The Bureau Operations & Improvement (BOI) Service Center is the unified enterprise front door for all operational, governance, internal control, and business transformation initiatives across the agency. The primary operational objectives are:

Eliminate Operational Silos: Consolidate disparate intake mechanisms into a single, standardized entry point.

Operational Ownership & Triage Gating: Ensure that every request is routed to the proper functional team (ITSM, Enterprise Architecture, Internal Control, Enterprise Governance & Risk, or Continuous Improvement) and prevent non-CI issues from burdening continuous improvement resources.

Data-Driven Delivery Allocation: Evaluate incoming projects through an objective, multi-factor scoring rubric to allocate delivery responsibility among Component Teams, the CI Champion Network (Cohort), and the CI Program Office.

Failure Mode Risk Governance: Quantify statutory, audit, and operational failure risks using a Failure Modes and Effects Analysis (FMEA) Risk Priority Number (RPN) model, introducing automated safety escalations when severe vulnerabilities are identified.

End-to-End Asset Lifecycle Management: Seamlessly transition projects from intake through active DMAIC/project execution, cataloging living artifacts in a persistent Process Master and actively tracking recommendations through an automated, time-decayed governance compendium.

## 1.2 Enterprise Program Areas & 12 Service Offerings

The BOI Service Center encompasses four primary Program Areas and twelve distinct Service Offerings. The system architecture enforces a strict operational routing boundary: Continuous Improvement (CI) and Integrated Project Management (IPM) initiatives flow into structured Discovery, Triage, and persistent enterprise repositories, whereas Internal Control and Enterprise Governance & Risk initiatives are claimed directly by their functional leads and resolved without generating overhead in the Process Master or Compendium.

| Program Area | Service Offering | Operational Lifecycle |
| --- | --- | --- |
| CONTINUOUS IMPROVEMENT (CI) | Business Process Optimization Continuous Improvement Services Innovation Management | Full Discovery & Triage; Promotes to Process Master and Compendium |
| INTEGRATED PROJECT MANAGEMENT (IPM) | Business Architecture Enterprise Project Management Solution Integration | Full Discovery & Triage; Promotes to Process Master and Compendium |
| INTERNAL CONTROL (IC) | Control Management Statement of Assurance Government Purchase Card (GPC) | Direct Functional Claim; Resolved & Closed (No Process Master/Comp.) |
| ENTERPRISE GOVERNANCE & RISK (EGR) | Ent. Governance & Decision Supp. Ent. Opportunity & Risk Mgmt. Intellectual Capital Integration | Direct Functional Claim; Resolved & Closed (No Process Master/Comp.) |

## 1.3 End-to-End System Architecture

The following diagram illustrates the end-to-end technical and operational flow of the BOI Service Center, from initial user access through triage, automated ID minting, active project execution, and final asset cataloging.

+-----------------------------------------------+ ¦ UNIFIED USER ACCESS LAYER ¦ ¦ (Microsoft 365 / Azure AD Identity) ¦ +-----------------------+-----------------------+ ¦ v +-----------------------------------------------+ ¦ SCREEN 1: UNIVERSAL INTAKE HUB ¦ ¦ - 5 Universal Baseline Fields (Always On) ¦ ¦ - Dynamic Progressive Disclosure Containers ¦ +-----------------------+-----------------------+ ¦ +----------------------------------+----------------------------------+ ¦ ¦ v [CI & IPM Program Areas] v [IC & EGR Program Areas] +-----------------------------------------------+ +-----------------------------------------------+ ¦ TRIAGE, SIPOC & CHARTER STUDIO ¦ ¦ FUNCTIONAL DIRECT ACTION ¦ ¦ - 10 Pre-Screening Routing Gates ¦ ¦ - Control Testing / Statement of Assurance ¦ ¦ - 20-Question Diagnostic Rubric (0-100 Pts) ¦ ¦ - GPC Audit Logs / Purchase Reviews ¦ ¦ - Failure Mode RPN Safeguard (1-125 Pts) ¦ ¦ - Risk Register Entries / Governance Memos ¦ ¦ - Draft SIPOC & Problem Statement Review ¦ +-----------------------+-----------------------+ +-----------------------+-----------------------+ ¦ ¦ v v [Status: "Accepted"] +-----------------------------------------------+ +-----------------------------------------------+ ¦ RESOLVED & CLOSED DIRECTLY ¦ ¦ AUTOMATED CLOUD ID MINTING (FLOW 1 & 2) ¦ ¦ (Bypasses Process Master & Compendium) ¦ ¦ - Federal Fiscal Year Project ID: FY##-### ¦ +-----------------------------------------------+ ¦ - Immutable Process ID: PROC-[CAP]-#### ¦ +-----------------------+-----------------------+ ¦ v +-----------------------------------------------+ ¦ SCREEN 2: ACTIVE PROJECT CENTER ¦ ¦ - 5-Phase Interactive Chevron Progress Tracker¦ ¦ - Assignable JSON Checklist (ParseJSON) ¦ ¦ - Artifact Upload Console (Binary Flow 3) ¦ ¦ - Closeout Recommendation Logging Drawer ¦ +-----------------------+-----------------------+ ¦ +-----------+----------- ¦ ¦ v v +-----------------------+ +-----------------------------------------------+ ¦ 35% PROCESS MASTER ¦ ¦ 65% RECOMMENDATIONS COMPENDIUM ¦ ¦ - Central Directory ¦ ¦ - Project-Level Batch Review Interface ¦ ¦ - Approved Artifacts ¦ ¦ - Accept / Modify / Reject Action Controls ¦ ¦ - Live In-Screen View ¦ ¦ - Flow 4: Automated 14d/45d/75d/150d Timers ¦ ¦ & Direct Download ¦ ¦ - Flow 5: Row-Level Permissions Lockdown ¦ +-----------------------+ +-----------------------------------------------+

# 2. Enterprise Intake Portal (Screen 1: scrIntakeHub)

## 2.1 UI Layout Architecture & The Pure Container Pattern

In Power Apps Studio, standard layout containers cannot be nested inside an Edit Form control without triggering severe structural and rendering bugs. To achieve fluid responsive scaling, pixel-perfect alignment, and dynamic progressive disclosure, Screen 1 is built using nested auto-layout Vertical Containers with individual modern controls saving via a unified atomic Patch() function.

Responsive Screen Sizing Rules:

Root Vertical Container (conIntakeRoot): Width = Parent.Width, Height = Parent.Height, LayoutDirection = Vertical.

Header Container (conIntakeHeader): Fixed Height = 70, Width = Parent.Width, Fill = varColorBrandDark.

Main Content Container (conIntakeMain): Width = Parent.Width, Height = Parent.Height - conIntakeHeader.Height, LayoutDirection = Horizontal.

Form Area Container (conIntakeFormArea): FillPortions = 60, LayoutMinWidth = 600, VerticalOverflow = Scroll.

Analyst Sidebar Container (conAnalystSidebar): FillPortions = 40, LayoutMinWidth = 400, Visible = varIsAdmin.

## 2.2 Progressive Disclosure Fields & Dynamic Containers

The intake form dynamically displays specific containers based on the selected Program Area and Service Offering, ensuring users only see fields relevant to their request type.

| Container Name | Control Type | Visibility Condition |
| --- | --- | --- |
| conBaselineFields | Vertical Container | true (Always Visible) - Universal Baseline fields |
| conCI_Module | Vertical Container | drpProgramArea.Selected.Value = "Continuous Improvement" |
| conIPM_Module | Vertical Container | drpProgramArea.Selected.Value = "Integrated Project Management" |
| conGPC_Module | Vertical Container | drpServiceOffering.Selected.Value = "Government Purchase Card (GPC)" |
| conCUEC_Module | Vertical Container | drpProgramArea.Selected.Value = "Internal Control" |
| conEGR_Module | Vertical Container | drpProgramArea.Selected.Value = "Enterprise Governance & Risk" |

## 2.3 Production Power Fx Code (scrIntakeHub)

### 2.3.1 App Initialization (App.OnStart)

// 1. Capture User Profile and Reference Timestamps Set(varCurrentUser, User()); Set(varToday, Today()); // 2. Query Person-Based Administrative Security Roster Set( varAdminRecord, LookUp( Service_Center_Admins, AdminUser.Email = varCurrentUser.Email ) ); // 3. Set Global Administrative Permission Flag Set(varIsAdmin, !IsBlank(varAdminRecord)); // 4. Assign Specific Functional Role Set( varUserRole, Coalesce(varAdminRecord.ProgramRole.Value, "Standard User") ); // 5. Global Brand Design System Tokens Set(varColorBrandDark, RGBA(15, 23, 42, 1)); // Slate 900 Set(varColorBrandPrimary, RGBA(30, 58, 138, 1)); // Blue 900 Set(varColorBrandAccent, RGBA(14, 165, 233, 1)); // Sky 500 Set(varColorSurface, RGBA(248, 250, 252, 1)); // Slate 50 Set(varColorBorder, RGBA(226, 232, 240, 1)); // Slate 200 // 6. Deep-Link URL Parameter Navigation If( !IsBlank(Param("view")), Switch( Lower(Param("view")), "workspace", Navigate(scrProjectWorkspace), "library", Navigate(scrLibraryAndCompendium), Navigate(scrIntakeHub) ), Navigate(scrIntakeHub) );

### 2.3.2 Dynamic Dropdown Cascading (drpServiceOffering.Items)

Switch( drpProgramArea.Selected.Value, "Continuous Improvement", [ "Business Process Optimization", "Continuous Improvement Services", "Innovation Management" ], "Integrated Project Management", [ "Business Architecture", "Enterprise Project Management", "Solution Integration" ], "Internal Control", [ "Control Management", "Statement of Assurance", "Government Purchase Card (GPC)" ], "Enterprise Governance & Risk", [ "Ent. Governance & Decision Supp.", "Ent. Opportunity & Risk Mgmt.", "Intellectual Capital Integration" ] )

### 2.3.3 Unified Submission Logic (btnSubmitIntake.OnSelect)

Notify("Validating submission parameters...", NotificationType.Information); If( // Validate Universal Baseline Required Fields !IsBlank(Trim(txtReqTitle.Text)) && !IsBlank(drpProgramArea.Selected.Value) && !IsBlank(drpServiceOffering.Selected.Value) && !IsBlank(drpDirectorate.Selected.Value) && !IsBlank(Trim(txtRequestSummary.Text)) && ( // Require Executive Sponsor for Project-Bound Disciplines !(drpProgramArea.Selected.Value in ["Continuous Improvement", "Integrated Project Management"]) ¦¦ !IsBlank(cmbExecutiveSponsor.Selected) ), With( { IsProjectBound: drpProgramArea.Selected.Value in ["Continuous Improvement", "Integrated Project Management"] }, With( { BasePayload: { Title: txtReqTitle.Text, ProgramArea: { Value: drpProgramArea.Selected.Value }, ServiceOffering: { Value: drpServiceOffering.Selected.Value }, ComponentDirectorate: { Value: drpDirectorate.Selected.Value }, RequestSummary: txtRequestSummary.Text, ExecutiveSponsor: cmbExecutiveSponsor.Selected, DesiredCompletion: { Value: drpDesiredCompletion.Selected.Value }, PromotedToLibrary: false, // Project-bound requests enter Triage; routine requests enter functional resolution IntakeStatus: { Value: If(IsProjectBound, "Pending Triage", "Submitted") } } }, With( { NewRecord: Patch( Enterprise_Project_Lifecycle, Defaults(Enterprise_Project_Lifecycle), BasePayload ) }, // Append Module Payloads Conditionally If( drpProgramArea.Selected.Value = "Continuous Improvement", Patch( Enterprise_Project_Lifecycle, NewRecord, { EngagementScope: { Value: drpEngagementScope.Selected.Value }, TargetProcessID: txtTargetProcessID.Text, ProblemStatement: txtProblemStatement.Text, TargetMetric: txtTargetMetric.Text, DraftSIPOC_Suppliers: txtSIPOCSuppliers.Text, DraftSIPOC_Inputs: txtSIPOCInputs.Text, DraftSIPOC_Process: txtSIPOCProcess.Text, DraftSIPOC_Outputs: txtSIPOCOutputs.Text, DraftSIPOC_Customers: txtSIPOCCustomers.Text } ) ); If( drpProgramArea.Selected.Value = "Integrated Project Management", Patch( Enterprise_Project_Lifecycle, NewRecord, { CapabilityImpact: txtCapabilityImpact.Text, TargetGoLive: dtTargetGoLive.SelectedDate, WBSLevel: txtWBSLevel.Text } ) ); If( drpServiceOffering.Selected.Value = "Government Purchase Card (GPC)", Patch( Enterprise_Project_Lifecycle, NewRecord, { GPC_Cardholder: txtCardholderName.Text, GPC_TransactionLimit: Value(txtSingleTransactionLimit.Text), GPC_Justification: txtJustification.Text } ) ); // Reset Controls & Notify User Reset(txtReqTitle); Reset(txtRequestSummary); Reset(txtTargetProcessID); Reset(txtProblemStatement); Reset(txtTargetMetric); Notify( "Request submitted successfully! Tracking confirmation dispatched.", NotificationType.Success ) ) ) ), Notify("Submission halted. Please complete all mandatory baseline fields.", NotificationType.Error) )

# 3. Triage, SIPOC & Charter Studio (Analyst Fly-Out Drawer)

## 3.1 Ten Pre-Screening Routing Gates

Before engaging in a formal 30-minute discovery interview, the assigned CI Analyst runs the request through ten mandatory gates. A "YES" response triggers an immediate redirection or administrative hold.

| # | Diagnostic Pre-Screening Question | If "YES" Condition | Action Routing |
| --- | --- | --- | --- |
| 01 | Is a system currently unavailable, malfunctioning, degraded, or creating an active user access outage? | Technical Break/Fix Incident | Route to ITSM / IT Helpdesk |
| 02 | Is the request for standard hardware, software provisioning, or routine desktop configuration? | Standard IT Service Request | Route to ITSM / IT Helpdesk |
| 03 | Does the request require procurement of a net-new enterprise software application or SaaS platform? | Commercial Software Acquisition Gate | Route to EAB / Contracting |
| 04 | Does the request materially alter agency data schemas, master interfaces, or data ownership? | Enterprise Data Architecture Gate | Route to Chief Data Officer/EAB |
| 05 | Does the request remediate an active IG audit finding, statutory deadline, or material weakness? | Elevated Compliance Priority Trigger | Flag for CI Program Office |
| 06 | Does the request involve collective bargaining, union rules, privacy/PII, or statutory compliance? | Legal & Policy Review Gate | Route to OGC / Labor Relations |
| 07 | Is there an identified Operational Process Owner with direct authority to enforce procedure changes? | Accountable Ownership Gate | Hold Pending Information |
| 08 | Is the problem statement focused on operational friction rather than a preselected IT software fix? | Solution-First Reframing Gate | Reframe Around Metrics & Waste |
| 09 | Is the work already funded, staffed, or actively underway within another modernization effort? | Deconfliction Check | Coordinate or Close Duplicate |
| 10 | Can required changes be enacted within the Component's existing delegated authorities? | Delegated Authority Check | Eligible for 20-Q Rubric |

## 3.2 Twenty-Question Diagnostic Triage Rubric

When a request passes the pre-screening gates, the CI Analyst conducts an intake assessment with the Process Owner. Twenty diagnostic questions across five categories are scored on an objective 1–5 scale.

| Q# | Diagnostic Focus | Low Score (1-2) | High Score (4-5) |
| --- | --- | --- | --- |
| CATEGORY 1: STRATEGIC ALIGNMENT & MISSION MANDATE (Weight: 25% ¦ Multiplier: 5) |  |  |  |
| Q01 | Strategic Priority Alignment | Local preference; no APG link | Core APG or mission pillar |
| Q02 | Compliance & Audit Exposure | No direct compliance impact | Active IG audit / finding |
| Q03 | Cross-Component Reach | Single desk or localized team | Multi-directorate / Agency |
| Q04 | Mandated Urgency & Deadline | Flexible; deferral harmless | Imminent statutory target |
| CATEGORY 2: WASTE SEVERITY, VOLUME & QUANTITATIVE ROI (Weight: 25% ¦ Multiplier: 5) |  |  |  |
| Q05 | Weekly Labor Recovery | <5 labor hours per week | >30 labor hours per week |
| Q06 | Defect & Rework Percentage | <5% scrap/rework loops | >35% rework rate |
| Q07 | Customer Backlog Aging | Meets published SLAs | Severe backlog / breaches |
| Q08 | Financial Penalty Exposure | Minimal fiscal impact | Antideficiency / penalty |
| CATEGORY 3: SCOPE BOUNDARY & TECHNICAL FEASIBILITY (Weight: 20% ¦ Multiplier: 4) |  |  |  |
| Q09 | Scope Containment | Open-ended enterprise ambiguity | Bounded 90-day sprint |
| Q10 | System Interdependency | Custom code / core IT overhaul | M365 Power App or SOP fix |
| Q11 | Baseline Process Maturity | Undocumented tribal knowledge | Documented SOPs & metrics |
| Q12 | Policy & Union Barriers | Extensive union/statute changes | Full local discretion |
| CATEGORY 4: LEADERSHIP SPONSORSHIP & CAPACITY (Weight: 15% ¦ Multiplier: 3) |  |  |  |
| Q13 | Executive Champion Engagement | Passive awareness only | SES / Flag Officer Sponsor |
| Q14 | SME Dedicated Availability | Zero hours available | 4-8+ hrs/wk freed per SME |
| Q15 | Process Owner Authority | Lacks operational authority | Full change sign-off power |
| Q16 | Barrier Removal Agility | Past initiatives stalled | Actively clears roadblocks |
| CATEGORY 5: DATA MATURITY & DEFECT VISIBILITY (Weight: 15% ¦ Multiplier: 3) |  |  |  |
| Q17 | Timestamp Log Tracking | Purely anecdotal estimates | Automated system logs |
| Q18 | Defect Categorization | No categories tracked | Granular Pareto error logs |
| Q19 | Baseline Data Reliability | Contradictory / biased data | Audit-ready baseline data |
| Q20 | Real-Time Telemetry | Manual retrospective calls | Live Power BI dashboard |

## 3.3 Scoring Engine, Delivery Allocation & RPN Safeguard

### Composite Weighted Score Formula

The average rating for each category (C1 through C5) is calculated and scaled to produce a composite score from 0 to 100 points:

Composite Score = (C1_Avg * 5) + (C2_Avg * 5) + (C3_Avg * 4) + (C4_Avg * 3) + (C5_Avg * 3)

### Ownership Tier Dispositions

Tier 1 (0-49 Points): Component-Led Improvement (Self-Service)
Delivery Lead: Local Component Lead / Submitter.
Support Model: Central team provides standard templates, SOP checklists, and self-service coaching. No ongoing footprint in the CI central project queue.

Tier 2 (50-74 Points): CI Champion Network / Cohort-Led (Targeted Assist)
Delivery Lead: Directorate CI Champion / Green Belt Cohort Member.
Support Model: Facilitated 3-5 day Rapid Kaizen event or focused 30-day sprint. CI Program Office provides coaching and milestone quality reviews.

Tier 3 (75-100 Points): CI Program Office-Led (Full DMAIC Discovery)
Delivery Lead: CI Program Office (Dedicated Black Belt).
Support Model: Full DMAIC lifecycle, executive steering governance, formal Discovery charter, and automated promotion into the persistent Process Master.

### Failure Mode Risk Priority Number (RPN) Model

To evaluate potential process and design failures, the CI Analyst rates Severity (S, 1-5), Occurrence (O, 1-5), and Detection (D, 1-5):

RPN = S * O * D    [Range: 1 to 125]

RPN 1-24 (Low Risk): Normal Component-led or Champion-led execution.

RPN 25-59 (Moderate Risk): Standard risk controls incorporated into project plan.

RPN 60-89 (High Risk): Mandatory CI Program Office review and risk mitigation charter.

RPN 90-125 (Critical Risk): Immediate elevation to Executive Governance & Risk board.

Automated Safety Override Rule: If RPN >= 64 (or Severity = 5), the project automatically elevates by +1 Tier (Tier 1 elevates to Tier 2; Tier 2 elevates to Tier 3), guaranteeing enterprise oversight regardless of a low triage score.

## 3.4 Acceptance & Promotion Power Fx Formula (btnAcceptRequest.OnSelect)

Notify("Recording assessment and executing promotion...", NotificationType.Information); Patch( Enterprise_Project_Lifecycle, galIntakeQueue.Selected, { // Advance Lifecycle State IntakeStatus: { Value: "Closed - Promoted to Active Project" }, ProjectPhase: { Value: "Discovery" }, TriageWeightedScore: Value(lblCompositeScore.Text), RPN_Total: Value(lblRPNScore.Text), RPN_Severity: Value(radRPN_S.Selected.Value), RPN_Occurrence: Value(radRPN_O.Selected.Value), RPN_Detection: Value(radRPN_D.Selected.Value), TriageDisposition: { Value: lblDrawerRecommendation.Text }, TriageAnalystNotes: txtTriageNotes.Text, // Persist Category Averages Triage_Cat1_Avg: Value(lblCat1Avg.Text), Triage_Cat2_Avg: Value(lblCat2Avg.Text), Triage_Cat3_Avg: Value(lblCat3Avg.Text), Triage_Cat4_Avg: Value(lblCat4Avg.Text), Triage_Cat5_Avg: Value(lblCat5Avg.Text), // Seed Default JSON Task List ProjectTasks_JSON: "[{'Task':'Executive Charter Signed','Owner':'Champion','Complete':false},{'Task':'SIPOC & VSM Validated','Owner':'CI Lead','Complete':false},{'Task':'Baseline Data Validated','Owner':'Analyst','Complete':false}]" } ); Set(varShowTriageDrawer, false); Notify("Project accepted into Discovery! Automated ID minting engaged.", NotificationType.Success);

# 4. Automated ID Generation & Federal Fiscal Year Rollup

## 4.1 Federal Fiscal Year Calculation Rule

Federal agency budgets operate from October 1 through September 30. If an initiative is accepted in October, November, or December, its project sequence belongs to the upcoming fiscal year.

Target Fiscal Year = Year(Today()) + 1  [If Month(Today()) >= 10, else Year(Today())]

## 4.2 Standardized Key Taxonomy

Federal Project ID (FY##-###): Mints a zero-padded annual sequence that automatically resets to 001 every October 1 (e.g., FY27-001, FY27-002).

Process Master ID (PROC-[CAP]-####): Permanent, immutable capability key based on functional discipline (e.g., PROC-ACQ-0042, PROC-IT-0019).

Recommendation ID (REC-[DIR]-[YYYY]-[###]): Time-stamped governance action tracking key (e.g., REC-AQD-2027-001).

## 4.3 Hybrid On-Premise PWA (Project Server SE) Synchronization Bridge

Because the agency's Project Web App (PWA) / Project Server SE runs on-premises behind agency firewalls without an open hybrid cloud gateway, synchronization is achieved via a structured process:

Cloud Mints the Key: Flow 2 generates the authoritative FY##-### key in SharePoint Online upon project acceptance.

Project Manager Sync: The Project Manager opens on-premise PWA, creates the schedule, and enters FY##-### into the enterprise custom text field [Agency_Project_Code].

Unified Traceability: All project documentation, tasks, and recommendations reference FY##-###, ensuring 100% data integrity across environments without manual numbering spreadsheets.

# 5. Active Project Execution Center (Screen 2: scrProjectWorkspace)

Screen 2 serves as the primary execution environment for CI Leads and project teams once an initiative is promoted from Triage into Discovery.

## 5.1 Component Hierarchy & Layout Settings

Root Container (conWorkspaceRoot): Width = Parent.Width, Height = Parent.Height, LayoutDirection = Vertical.

Project Header (conProjectHeader): Height = 80, Fill = varColorSurface.

Chevron Navigation Bar (conChevronBar): Height = 60, LayoutAlignItems = Center.

Workspace Body (conWorkspaceBody): Height = Parent.Height - 140, LayoutDirection = Horizontal.

Active Project Directory (conLeftProjects): FillPortions = 25, LayoutMinWidth = 280.

Checklist & Milestones (conMiddleTasks): FillPortions = 40, LayoutMinWidth = 420, Fill = Color.White.

Artifacts & Governance (conRightArtifacts): FillPortions = 35, LayoutMinWidth = 380, Fill = Color.White.

## 5.2 Five-Phase DMAIC Chevron Progress Tracker

The Chevron Bar highlights the active project phase: Discovery -> Analysis -> Design -> Implementation -> Closure.

Set(varProjectPhase, ThisItem.Value); Patch( Enterprise_Project_Lifecycle, galActiveProjects.Selected, { ProjectPhase: { Value: ThisItem.Value }, // Stamp closure timestamp when entering final phase ProjectClosedDate: If(ThisItem.Value = "Closure", Today(), Blank()) } ); Notify("Project phase updated to " & ThisItem.Value, NotificationType.Success);

## 5.3 Assignable JSON-Driven Milestone & Task Checklist

To avoid SharePoint column limits, tasks and milestones are serialized within a single Plain Text column (ProjectTasks_JSON).

### Loading Tasks on Screen Entry (scrProjectWorkspace.OnVisible)

ClearCollect( colProjectTasks, ForAll( Table(ParseJSON(Coalesce(galActiveProjects.Selected.ProjectTasks_JSON, "[]"))), { Task: Text(Value.Task), Owner: Text(Value.Owner), Complete: Boolean(Value.Complete) } ) ); Set(varProjectPhase, Coalesce(galActiveProjects.Selected.ProjectPhase.Value, "Discovery"));

### Interactive Task Checkbox (chkTaskComplete.OnCheck / OnUncheck)

// Update local collection Patch(colProjectTasks, ThisItem, { Complete: Self.Value }); // Commit JSON string back to SharePoint Patch( Enterprise_Project_Lifecycle, galActiveProjects.Selected, { ProjectTasks_JSON: JSON(colProjectTasks, JSONFormat.Compact) } );

## 5.4 Binary Artifact Upload Integration (btnUploadArtifact.OnSelect)

Direct canvas Patch() calls on document libraries often fail on binary data. The upload console passes the file directly to Power Automate Flow 3 (Flow_ArtifactUpload_And_AutoSupersede).

Notify("Streaming document deliverable to SharePoint library...", NotificationType.Information); Flow_ArtifactUpload_And_AutoSupersede.Run( First(attDocUploader.Attachments).Name, First(attDocUploader.Attachments).Value, galActiveProjects.Selected.AssignedProcessID, galActiveProjects.Selected.PWAProjectID, drpArtifactType.Selected.Value, drpArtifactScope.Selected.Value, txtVersionLabel.Text ); Reset(attDocUploader); Notify("Artifact published. Older iterations marked Superseded.", NotificationType.Success);

## 5.5 Closeout Recommendation Logging Drawer

During the Project Closure phase, CI Leads record formal findings directly into Recommendations_Compendium.

Patch( Recommendations_Compendium, Defaults(Recommendations_Compendium), { Title: "PENDING", ProcessID: galActiveProjects.Selected.AssignedProcessID, ProjectID: galActiveProjects.Selected.PWAProjectID, RecommendationText: txtNewRecommendationText.Text, ExpectedOutcome: txtNewExpectedOutcome.Text, ComponentDirectorate: galActiveProjects.Selected.ComponentDirectorate, CILeadAuthor: varCurrentUser, ProjectChampion: galActiveProjects.Selected.ExecutiveSponsor, ChampionDecision: { Value: "Pending Decision" }, ImplementationStatus: { Value: "Not Started" }, LastActionUpdateDate: Today(), EscalationNotificationSent: false } ); Notify("Recommendation submitted to governance compendium.", NotificationType.Success);

# 6. Process Library & Observations Compendium (Screen 3: scrLibraryAndCompendium)

## 6.1 Split-Screen Architecture (35% / 65%)

Screen 3 provides full visibility into approved agency processes while restricting decision-making on recommendations to designated Project Champions and Administrators.

Left Catalog Container (conLeftCatalog): FillPortions = 35, LayoutMinWidth = 340, Fill = varColorSurface. Displays the persistent capability directory (Process_Catalog_Master).

Right Detail & Compendium Container (conRightCompendium): FillPortions = 65, LayoutMinWidth = 580, Fill = Color.White. Displays approved deliverables and recommendation governance.

## 6.2 In-Screen Viewing & File Downloads

The Operational Deliverables Gallery displays living assets filtered by ProcessID and LifecycleState = "Current / Approved".

// In-Screen Document Launch (icoViewDocument.OnSelect) Launch(ThisItem.'Link to item') // Direct File Download (icoDownloadDocument.OnSelect) Launch(ThisItem.'Link to item' & "?web=0")

## 6.3 Project-Level Batch Review Interface

When a process is selected, all associated recommendations appear in galCompendiumItems. The action console unlocks only for the designated Project Champion or Service Center Administrators.

// Visibility property of conChampionActionConsole varIsAdmin ¦¦ Lower(varCurrentUser.Email) = Lower(galProcessMaster.Selected.ProjectChampion.Email)

Action Commit Formula (btnCommitChampionDecision.OnSelect):

Notify("Logging governance decision...", NotificationType.Information); Patch( Recommendations_Compendium, galCompendiumItems.Selected, { ChampionDecision: { Value: drpChampionDecision.Selected.Value }, ChampionDecisionDate: Today(), ChampionNotes: txtChampionNotes.Text, ImplementationStatus: { Value: drpImplementationStatus.Selected.Value }, LastActionUpdateDate: Today(), LastActionNote: txtActionTakenNote.Text, // Reset escalation flag so Flow 4 resumes monitoring EscalationNotificationSent: false } ); Notify("Champion decision and action updates persisted.", NotificationType.Success);

## 6.4 Automated Governance Cadence (Flow 4 Escalation Timers)

To ensure accountability, Flow 4 monitors the compendium daily and executes multi-tiered escalations based on inactivity thresholds.

| Escalation Tier | Inactive Days | Evaluation Trigger | Notification Dispatched |
| --- | --- | --- | --- |
| Level 1: Nudge | 14 Days | ChampionDecision = "Pending" | Teams Card / Email to Project Champion |
| Level 2: Review | 45 Days | ImplementationStatus = "In Progress" and no updates in 45 days | Reminder email to Lead and Champion for status |
| Level 3: Warning | 60 Days | Inactive >= 60 Days and Status <> "Implemented / Closed" | Amber visual icon in app; Direct notice to Champion |
| Level 4: Formal Escalation | 75-150 Days | Inactive >= 75 Days and EscalationNotificationSent = false | High-Priority Escalation to Decision Authority; Status = "Stalled" |

# 7. Data Architecture & SharePoint Online Schemas

## 7.1 Single-Table Sparse List Architecture Rule

To support progressive disclosure without submission crashes, the backend architecture enforces a strict rule:

The #1 Backend Rule: Only the 5 Universal Baseline fields are set to Required = Yes in SharePoint settings.

All 40+ module-specific columns are set to Required = No (Optional) in SharePoint settings. Mandatory constraints are enforced dynamically within Power Apps based on the selected Program Area.

## 7.2 Complete Data Schema Specifications

### 7.2.1 List 1: System_Counters (Auto-Numbering Sequence Engine)

Title (Single Line of Text, Indexed): Key string (e.g., REQ-2027, FY27, PROC-ACQ, REC-2027).

CounterCategory (Choice): Intake, Project, Process, Recommendation.

LastSequence (Number, Integer): Seeded at 0; tracks the highest issued sequential integer.

### 7.2.2 List 2: Service_Center_Admins (Role Gatekeeper)

Title (Single Line of Text): Staff Member Name.

AdminUser (Person or Group, Required = Yes): User profile object matching M365 Exchange directory.

ProgramRole (Choice): CI, IPM, ICC, EGR, System Admin.

### 7.2.3 List 3: Process_Catalog_Master (Persistent Process Directory)

Title (Single Line of Text): Composite string: [Process ID] - [Process Name].

ProcessID (Single Line of Text, Indexed): Immutable primary key formatted as PROC-[CAP]-####.

ProcessName (Single Line of Text): Human-readable process title.

ProcessCategory (Choice): Acquisitions, IT, Investigations, Audits, Logistics, Operations.

OwningComponent (Choice): Directorate code (MS-AQD, OIG-INV, etc.).

ProcessOwner (Person): Operational lead responsible for sustaining standard work.

ProjectChampion (Person): Executive sponsor who authorized process baseline.

AllAssociatedProjects (Multiple Lines of Text): Historical tracking log (e.g., FY24-012; FY27-001).

ProcessLifecycleState (Choice): Active / Operational, Under Revision, Pending Revalidation, Retired.

### 7.2.4 List 4: Enterprise_Project_Lifecycle (Intake & Project Execution Hub)

Title (Single Line of Text, SharePoint Required = Yes): Short request title.

ProgramArea (Choice, SharePoint Required = Yes): Continuous Improvement, Integrated Project Management, Internal Control, Enterprise Governance & Risk.

ServiceOffering (Choice, SharePoint Required = Yes): 12 standardized offerings.

Requestor (Person, SharePoint Required = Yes): Submitter profile.

ComponentDirectorate (Choice, SharePoint Required = Yes): Submitting component.

RequestSummary (Multiple Lines of Text): Plain text problem overview.

ExecutiveSponsor (Person): Executive sponsor (SES / Division Chief).

IntakeStatus (Choice): Submitted, Pending Triage, Closed - Promoted to Active Project, Closed - ICC/EGR Resolved, Declined.

ProjectPhase (Choice): Discovery, Analysis, Design, Implementation, Closure, Completed.

PWAProjectID (Single Line of Text, Indexed): Stamped with minted FY##-###.

AssignedProcessID (Single Line of Text, Indexed): Stamped with minted PROC-[CAP]-####.

TriageWeightedScore (Number, 0-100): Calculated triage composite score.

RPN_Total (Number, 1-125): Calculated failure mode risk score.

ProjectTasks_JSON (Multiple Lines of Text, Plain Text): Stores task checklist items.

ProjectClosedDate (Date): Stamped upon advancing to Closure phase.

### 7.2.5 Library 1: Project_Process_Artifacts (Document Deliverable Storage)

Name (File Leaf Ref): File document name.

ProcessID (Single Line of Text, Indexed): Foreign key linking to Process Master.

OriginatingProjectID (Single Line of Text): Associated FY##-### project identifier.

ArtifactType (Choice): Process Map (VSM / Flowchart), SIPOC, RACI Matrix, Charter, SOP / Job Aid.

ArtifactScope (Choice): Living Process Asset vs. Milestone Deliverable.

LifecycleState (Choice): Draft / Working, Current / Approved, Superseded / Archived.

VersionLabel (Single Line of Text): E.g., v1.0, v2.0.

ArchivedDate (Date): Stamped automatically when superseded.

### 7.2.6 List 5: Recommendations_Compendium (Governance Action Tracking)

Title (Single Line of Text): Sequential ID (e.g., REC-AQD-2027-001).

ProcessID (Single Line of Text, Indexed): Foreign key linking to Process Master.

ProjectID (Single Line of Text): Associated FY##-### project identifier.

RecommendationText (Multiple Lines of Text): Actionable improvement recommendation.

ExpectedOutcome (Multiple Lines of Text): Projected operational benefit.

ProjectChampion (Person): Senior executive who must approve or reject.

DecisionAuthority (Person): Senior leader notified if implementation lapses.

ChampionDecision (Choice): Pending Decision, Accepted, Modified, Rejected.

ImplementationStatus (Choice): Not Started, In Progress, Implemented / Closed, Stalled / Escalated.

LastActionUpdateDate (Date): Stamped on every progress update.

EscalationNotificationSent (Yes/No): Default = No. Set to Yes when escalated.

# 8. Power Automate Cloud Flows Engineering

## 8.1 Flow 1: Flow_AutoGenerate_ProcessID

Trigger: SharePoint - When an item is created (Process_Catalog_Master).

Trigger Condition: @equals(triggerOutputs()?['body/Title'], 'PENDING')

Concurrency Control: ON, Degree of Parallelism = 1.

Execution Steps:

1. Map OwningComponent to functional capability prefix (ACQ, IT, LOG, OPS, INV).

2. Query System_Counters where Title eq 'PROC-[PREFIX]'.

3. Increment LastSequence by 1 and update counter record.

4. Compose Process ID: concat('PROC-', outputs('Prefix'), '-', formatNumber(variables('Seq'), '0000')).

5. Update triggering item in Process_Catalog_Master with minted ProcessID and format Title as [ProcessID] - [ProcessName].

## 8.2 Flow 2: Flow_IntakeRouter_And_FYProjectNumber

Trigger: SharePoint - When an item or file is modified (Enterprise_Project_Lifecycle).

Trigger Condition:
@and(
  equals(triggerOutputs()?['body/IntakeStatus/Value'], 'Closed - Promoted to Active Project'),
  equals(triggerOutputs()?['body/PromotedToLibrary'], false)
)

Concurrency Control: ON, Degree of Parallelism = 1.

Execution Steps:

1. Calculate Federal Fiscal Year:

if(greaterOrEquals(int(formatDateTime(utcNow(), 'MM')), 10), string(add(int(formatDateTime(utcNow(), 'yy')), 1)), formatDateTime(utcNow(), 'yy'))

2. Query Counter: Query System_Counters where Title eq 'FY@{variables("TwoDigitFY")}'. Increment LastSequence and update counter.

3. Mint Project ID: Compose concat('FY', variables('TwoDigitFY'), '-', formatNumber(variables('Seq'), '000')) (e.g., FY27-001).

4. Process ID Check:

- Branch A (Revalidation - TargetProcessID exists): Append minted FY##-### to AllAssociatedProjects in Process_Catalog_Master. Set state to 'Under Revision'.

- Branch B (New Process - TargetProcessID is blank): Create item in Process_Catalog_Master with Title = 'PENDING' to trigger Flow 1.

5. Close Loop: Update triggering item in Enterprise_Project_Lifecycle setting PromotedToLibrary = true, PWAProjectID = MintedProjectID, and AssignedProcessID = MintedProcessID.

## 8.3 Flow 3: Flow_ArtifactUpload_And_AutoSupersede

Trigger: PowerApps (V2) trigger.

Input Parameters: FileName (String), FileContent (File), ProcessID (String), ProjectID (String), ArtifactType (String), ArtifactScope (String), VersionLabel (String).

Execution Steps:

1. Create file in Project_Process_Artifacts using FileName and FileContent.

2. Update file properties with ProcessID, OriginatingProjectID, ArtifactType, ArtifactScope, VersionLabel, and LifecycleState = 'Current / Approved'.

3. Auto-Supersede Logic: If ArtifactScope eq 'Living Process Asset', query Project_Process_Artifacts:

ProcessID eq '@{triggerBody()["ProcessID"]}' and ArtifactType/Value eq '@{triggerBody()["ArtifactType"]}' and LifecycleState/Value eq 'Current / Approved' and ID ne @{outputs("Create_file")?["body/ItemId"]}

4. Apply to Each matched older file -> Update file properties: LifecycleState = 'Superseded / Archived', ArchivedDate = utcNow('yyyy-MM-dd').

## 8.4 Flow 4: Flow_Daily_Recommendation_Cadence_Engine

Trigger: Schedule - Recurrence (Runs daily at 07:00 AM UTC).

Execution Steps:

1. Query Recommendations_Compendium where ImplementationStatus/Value ne 'Implemented / Closed'.

2. Apply to Each item -> Calculate days inactive:

div(sub(ticks(utcNow('yyyy-MM-ddT00:00:00Z')), ticks(items('Apply_to_each')?['LastActionUpdateDate'])), 864000000000)

3. Condition 1 (14-Day Nudge): If ChampionDecision eq 'Pending Decision' and Days >= 14, send reminder Teams Adaptive Card to ProjectChampion.

4. Condition 2 (45-Day Status Review): If ImplementationStatus eq 'In Progress' and Days >= 45, send status check email to ProjectChampion and CILeadAuthor.

5. Condition 3 (75-Day Formal Escalation): If Days >= 75 and EscalationNotificationSent eq false:

- Send High-Priority Escalation email to DecisionAuthority (cc: ProjectChampion, CILeadAuthor).

- Update item: ImplementationStatus = 'Stalled / Escalated', EscalationNotificationSent = true.

## 8.5 Flow 5: Flow_Recommendation_Permissions_And_Notify

Trigger: SharePoint - When an item is created (Recommendations_Compendium).

Execution Steps:

1. Mint sequential Recommendation ID from System_Counters: REC-[DIR]-[YYYY]-[###]. Update item title.

2. Send SharePoint HTTP Request: _api/web/lists/getbytitle('Recommendations_Compendium')/items(@{triggerOutputs()?['body/ID']})/breakroleinheritance(copyRoleAssignments=false, clearSubscopes=true).

3. Grant Read permissions to Agency Visitors group.

4. Grant Contribute permissions to ProjectChampion, DecisionAuthority, and CILeadAuthor.

5. Send email notification to ProjectChampion containing direct URL link to Screen 3 review drawer.

# 9. Phased Implementation Roadmap & Verification Checklist

## 9.1 5-Sprint Implementation Roadmap

| Sprint | Target Deliverable | Key Engineering Tasks |
| --- | --- | --- |
| SPRINT 1 | SharePoint Online Setup & Security Lists | Provision 4 Lists and 1 Document Library Configure Single-Table Sparse List settings Index all relational keys (ProcessID, ProjectID) Seed System_Counters with 9 initial capability rows Populate Service_Center_Admins with Person profiles |
| SPRINT 2 | Core Key Minting Flows | Deploy Flow 1 (AutoGenerate_ProcessID) Deploy Flow 2 (IntakeRouter & FY Project ID) Configure Concurrency Control = 1 on both flows Validate Oct 1 Federal Fiscal Year rollover logic |
| SPRINT 3 | Power Apps Studio Build | Build Screen 1 (Universal Intake & Triage Drawer) Configure progressive disclosure containers Build Screen 2 (Project Center & JSON Checklist) Build Screen 3 (35/65 Split Library & Compendium) |
| SPRINT 4 | Governance Flows Deployment | Deploy Flow 3 (Binary Artifact Upload & Supersede) Deploy Flow 4 (Daily Compendium Cadence Timer) Deploy Flow 5 (Row-Level Security Inheritance) Wire PowerApps V2 triggers to studio buttons |
| SPRINT 5 | End-to-End Validation Pilot | Execute pilot with Continuous Improvement team Submit CI, IPM, GPC, and EGR requests Verify non-CI direct closeout vs. CI triage routing Test RPN >= 64 automated safety tier override Validate on-premise PWA project key synchronization |

## 9.2 Master Pre-Go-Live Verification Checklist

[ ]  Sparse List Settings: Verify that in SharePoint list settings for Enterprise_Project_Lifecycle, only Title, ProgramArea, ServiceOffering, Requestor, and ComponentDirectorate are marked Required = Yes. All other 40+ columns must be optional.

[ ]  Progressive Disclosure: In Screen 1, verify that selecting "Continuous Improvement" dynamically displays the Lean and SIPOC containers while keeping all other module cards hidden. Verify that submitting as a non-CI user does not trigger SharePoint missing-field validation errors.

[ ]  Direct Closeout: Verify that an Internal Control or Governance request can be marked resolved directly by its program lead without creating shell records in Process_Catalog_Master or Recommendations_Compendium.

[ ]  Gatekeeper Screening: Verify that answering "YES" to Gate 1 (ITSM) or Gate 3 (New Software) presents an immediate notification instructing the analyst to redirect the request out of the CI discovery pipeline.

[ ]  RPN Safety Override: Test the triage scoring rubric with low triage scores (<40) but set Severity to 5 or Occurrence and Detection to 4 (RPN = 80). Verify that the system automatically overrides Tier 1 and promotes the initiative to Tier 2 (Champion Network) or Tier 3 (Program Office).

[ ]  October 1 FY Rollover: Test Flow 2 with a simulated October submission date. Verify that the flow advances the year by +1, generating FY27-001 and resetting the annual sequence counter.

[ ]  On-Premise PWA Alignment: Verify that Project Managers can copy the generated FY##-### string into the on-premises PWA Project Center custom field [Agency_Project_Code].

[ ]  Artifact Concurrency: Upload an artifact marked as Living Process Asset with Version v1.0. Upload a subsequent version v2.0 with the same ProcessID and ArtifactType. Verify that Flow 3 updates v1.0 to Superseded / Archived and timestamps ArchivedDate.

[ ]  Compendium Permissions: Verify that non-administrative users can view recommendations in Screen 3, but the action console (Accept, Modify, Reject, and Action Taken) unlocks exclusively for the designated Project Champion and Service Center Administrators.